Project Title
Industrial Lighting Retrofit

Date
08/15/2021

Business Case
To reduce energy consumption, increase profit, and demonstrate corporate social responsibility to the community

Project Purpose
Replace existing interior and exterior lighting in all Fabricant workspaces, warehouses, and break rooms with new technologies

Project Objectives
Fabricant's strategic objectives are the following: create shareholder value and demonstrate corporate social responsibility by continuing to be a leader in energy conservation, research, and development of advanced technologies.

Project Deliverables
Comprehensive energy audit of each building; / Recommendations for targeted lighting systems and cost-effective replacement technologies / Life cycle cost analysis and economic evaluation that factors in cost, maintenance cost, and utility cost over the expected life of the building lighting retrofit / Waste management plan for disposal of hazardous materials, submitted in accordance with EPA guidelines / Procurement of necessary retrofit materials and electrical components / Detailed demolition and installation requirements, including procedures to shut down electric, disarm fire alarm system, remove materials from property, and protect computer and other equipment / Completion of all necessary permit applications and certificates / Plan to comply with all Occupational Safety and Health Program requirements (containment of dust, debris, contaminants) / Submission of drawings and construction phase schedule / Completion of Phase 1 lighting replacement: Corporate offices / Completion of Phase 2 lighting replacement: Production shop offices and break rooms / Completion of Phase 3 lighting replacement: Production floor / Completion of Phase 4 lighting replacement: Warehouse and parking lots / Installation of sensors and motion detectors / Delivery of computer model with baseline energy usage and automated tracking system / Submission of project close-out documentation

Project Personnel
Vivian Liu, Project Manager / Sam Massoni, American Grid Program Manager / Trudy Noble, Environmental Manager / Paul Callahan, Distribution Logistics Manager / Elwood Vaughn, Systems/IT Director / Perry Silverman, Finance Analyst / Jeff Salvatore, PR/Communications Manager / Emmitt McAuley, OSHA liaison / Matt Stevens, Strategic Planning Assistant

Risks
Costs will exceed estimates and ROI will be less than expected / Team members do not possess all necessary skills to carry out necessary project activities / Replacement work will disrupt production activities and delay output / New technologies will fail to deliver expected energy efficiencies / Removal and disposal of hazardous materials in old lighting systems

Schedule Summary
Three months from kickoff

Budget Summary
Project cost estimate of $310,000, with expected offsets of $245,000

Measurable Success Criteria
Demonstrated reduction in energy consumption, as measured in comparison to baseline audit / Improved lighting conditions

Other Project Limitations
Vivian having several other large projects on her plate / Production team dealing with mess and disruption from the project

Approval Signatures/Approval Date
Janice Scott - 08/15/2021