# Monitoring and Controlling Projects

Michael Surdek
Southern New Hampshire University
QSO 640: Project Management
Dr. Randy Butler
September 15, 2021

Contrary to popular belief, the manager of a project plays a critical role in many aspects that occur between its initial planning and final delivery. In fact, management skills are often most visible during the project’s execution. Throughout the intermediate stages, the project manager is responsible for managing tasks, directing resources, managing change requests, and preparing for project closure.
When project tasks and activities are being executed, the project manager must ensure that things are progressing according to plan and that stakeholders are being updated as often and thoroughly as necessary. Some useful tools for monitoring and controlling the project’s execution are the responsibility assignment matrix and a kanban board (MindEdge Module Seven). The manager should also hold regular gate reviews where progress on deliverables is shown and any problems or potential challenges are worked through. Based on these meetings, the status of the deliverables and overall team member performance can be communicated to stakeholders who are interested in that information.
Resources that the project manager is responsible for directing include internal team personnel and external labor and materials from third parties. One of the most important responsibilities of the project manager in the execution stage is team building and development. This is often best accomplished by means of training, recognition and rewards, and conflict resolution. Developing an effective team provides benefits to the project such as open communication, enthusiasm, understanding, trust, and collaboration. (MindEdge Module Seven) The project leader also has to make sure that agreements for resources from external organizations or individuals are followed through according to the terms and expectations set out in their respective contracts.
Changes are nearly inevitable on most projects, and since not all changes are good, “it is the responsibility of the project manager to evaluate calls for change and to implement those that will add benefits to the project work.” (MindEdge Module Eight) On larger projects, the manager may be best off setting up a change control board so that decisions for changes are made based on a consensus among multiple people who have interest in the project’s results. This makes it more likely that change requests are evaluated impartially and that the best strategies for implementing the changes are chosen. Finally, the manager is responsible for informing any interested parties of the results of change requests, including those who submitted the request for change, regardless of the outcome.
Another responsibility of the project manager throughout the executing stage is preparing for the project’s closure. Effectively closing a project is necessary because it confirms that project is over, ensures stakeholder satisfaction, transitions the project’s results to the next user, developer, or organization, and records experiences and lessons for future reference. These lessons should be collected by all project participants throughout the project and the manager should take time to review them throughout the project life-cycle. To help accomplish effective closure, the manager, as early as possible, should visualize the final results assuming the project will be successful (MindEdge Module Nine), which will make it easier to close the project once its been completed.

References

"Module Seven: Project Implementation and Execution." 2021. MindEdge Inc. Retrieved from	https://snhu.mindedgeonline.com/content.php?cid=87543
"Module Eight: Project Monitoring and Control." 2021. MindEdge Inc. Retrieved from	https://snhu.mindedgeonline.com/content.php?cid=87580
"Module Nine: Project Closure and Closing Stage." 2021. MindEdge Inc. Retrieved from	https://snhu.mindedgeonline.com/content.php?cid=87509