Project Management Software

Michael Surdek
Southern New Hampshire University
QSO 640: Project Management
Dr. Randy Butler
September 28, 2021

Microsoft Office products are useful for a project manager who wants basic resources for developing and documenting aspects of initiating, planning, monitoring and controlling, and closing their project. To create and update these resources, the project manager can easily fill out templates such as the project schedule, risk register, stakeholder concerns, and lessons learned. These templates were provided in our course, but similar resources are widely available online, and often, a company will have their own custom templates that have been used on previous projects. This method might be sufficient for smaller projects, but when it comes to larger projects, their will likely be limitations and other issues caused by only using separate Microsoft Office documents. Oracle’s Primavera Cloud project management product is a comprehensive and integrated tool that provides all of the benefits of managing a project with Microsoft Office and then some more.
Primavera expands the capabilities of a project manager and their team in two main ways. The first category of benefits are those that directly impact project management practices. Features of Primavera that accomplish this include:
- automatic identification of the critical path
- collaboration and feedback
- automated status updates and dashboards
- task management such as reassigning resources, which also provides the added benefit of bandwidth tracking of team members
Additionally, with Primavera, the project manager can play around with what-if scenarios. This allows them “to work with a version of the project that is separate from the main project copy” and for “more exploration and experimentation within projects, which can help to decrease project runtimes and avoid running into potential risks.” (Hecker) All of these features directly improve project management capabilities that are common shortfalls of Microsoft Office.
The second category of benefits are those that make it easier to manage and communicate information on a project. Since Primavera is cloud-based, it is more likely to contain a “single source of truth.” (Oracle Primavera P6 Enterprise Project Portfolio Management) This means that when something is updated in one portion of the project documentation, the changes are reflected everywhere. With Microsoft Office, if the project manager updates the high-level timeline, the project schedule with costs might become outdated, and someone who references that document might not have the latest version of the schedule. Other features of Primavera in this category include:
- custom views of schedules and other documents
- user/admin access based on roles
- sharing capabilities
- mobile applications
The mobile application, for example, “allows you to access project data, notifications, and discussions, even while offline.” (Hecker) With features that improve both information management and communication as well as project management practices themselves, Primavera is a much better choice than Microsoft Office for medium and large-sized projects.

References:

Hecker, Lauren. Oracle Primavera Cloud vs Primavera P6: 9 Advantages of Oracle Primavera Cloud.	2021. Taradigm, Inc. Retrieved from https://www.taradigm.com/2021/04/01/oracle-primavera-	cloud-vs-primavera-p6-9-advantages-of-oracle-primavera-cloud/

Oracle Primavera P6 Enterprise Project Portfolio Management. 2021. Oracle. Retrieved from	https://go.oracle.com/LP=109304