## 10-1 Discussion: Diverse Perspectives
Michael Surdek posted Sep 27, 2021 9:30 PM

This page automatically marks posts as read as you scroll.
Adjust automatic marking as read setting
The critical path on my HighLEARN project plan included the following activities:
Style Sheets for Portal -> Content Management & Coding Complete and Tested -> Content Display from Repository -> Content Upload and Functionality -> Product Content Modules Completed and Accepted -> Interviews with Subject Matter Experts (SMEs) and Sales Representatives -> Sales Case Studies for Content Modules -> Edit/Film SME Videos -> Upload Presentations, Demos, and Webinars for Content Modules -> HighLEARN Database Test and Acceptance
This path depended on the specific activities that I believed to be dependent on each other, meaning that I thought each activity listed could not begin until all of the preceding activities had been completed. I chose these dependencies at my own discretion, and someone else could have interpreted them differently, which may result in a different critical path. I also highlighted these activities on my high level timeline to give another view of the path. Based on my critical path, the project is projected to begin on 6/1/2019 and end on 12/31/2019.